TrustLedger

TrustLedger Operational Delivery

Generated from repository documentation · Confidential internal use

Operational delivery — real platform for customers

Policy: Delay public rollout until customers get durable Cloud-backed operations (not browser-only tenancy).

Locked: ADR-032 / ADR-033. Public sample /demo retired → /product. Soft marketing via /product / /trial / leads.

Step 1  Frappe SoT ready (Customer + Plan Owner User smoke)     DONE
   ↓
Step 2  Product DocTypes + Cloud File                           DONE
   ↓
Step 3  Sync browser org → Cloud + auto-provision on Paystack   DONE
   ↓
Step 4  Billing scheduler + lift ADR-013 for buyers             DONE
   ↓
Step 5  V002 depth (engagements → commitments → grievance → ESG) DONE (demo)
   ↓
GO LIVE  Operational grade                                      DONE

────────────────────────────────────────

Step 1 — Frappe SoT ready (DONE — 2026-07-22)

Customer + Owner User smoke passed (nonunu@trustledger.co.za).

────────────────────────────────────────

Step 2 — Product DocTypes + Cloud File (DONE — 2026-07-22)

DocTypes + Project/Incident/Evidence smoke under Step1 Smoke Test passed.

────────────────────────────────────────

Step 3 — Sync + auto-provision (DONE — 2026-07-23)

Paystack creates Customer+User without Ops click.

────────────────────────────────────────

Step 4 — Billing ops + lift lockdown (DONE — 2026-07-23)

Day-14 charge cron + entitlement gate live. PLATFORM_OPERATOR_ONLY=0; buyer /login/live smoke passed. Ops stay allowlist via PLATFORM_OPERATOR_EMAILS.

────────────────────────────────────────

Step 5 — V002 operational depth (DONE — 2026-07-23)

UI modules shipped: 24c Engagements · 24d Commitments · 24e Grievance verify/close · 24g Intelligence/ESG.

Active after GO LIVE: Cloud Stakeholder / Engagement / Commitment DocTypes + live BFF (ADR-033). Deferred: Stats SA ingest; live Grok via srm-core.

────────────────────────────────────────

GO LIVE — operational grade (DONE — 2026-07-23)

Ops ladder: https://trustledger-frontend-pi.vercel.app/ops/readiness — GO LIVE ready confirmed by operator.

| Criterion | Required | Status |
| --- | --- | --- |
| Owner provision automated or one-click Ops | Yes | Met (auto-provision + Ops tools) |
| Customer data on Cloud, not browser-only | Yes | Met (TL DocTypes + migrate) |
| Media on Cloud File | Yes | Met (upload BFF) |
| Day-14 billing without babysitting | Yes | Met (cron + Finance panel) |
| ADR-013 lifted for buyers | Yes | Met (PLATFORM_OPERATOR_ONLY=0) |
| Sample demo retired (/demo → /product) | Yes | ADR-033 |
| No demo INC-* in customer live workspace | Yes | Met (buyer live smoke) |

TrustLedger is operational-grade for paying customers. Active: Cloud Stakeholder Intelligence (DocTypes + live CRUD). Deferred: Stats SA ingest; live Grok via srm-core.

Launch runbook: docs/LAUNCH_WATCHLIST.md (first-days failures, traffic, branding).