TrustLedger

TrustLedger Roadmap V002

Generated from repository documentation · Confidential internal use

Version 002 — hastened build roadmap

North star: TEDS Volume 1 MVP domains that close the market gap.

Policy: Soft launch may wait until V002 core is credible (ADR-023).

Active packet: Ops smoke + buyer verification of Cloud SI (ensure DocTypes → smoke → live CRM create). D1/D2 sample demo retired. GO LIVE Done. Deferred: Stats SA + live Grok.

Priority order (do not reshuffle without reason)

24a Geo foundation (SA hierarchy + link fields + ingest hook)
  → 24b Stakeholders registry
  → 24c Engagements
  → 24d Commitments
  → 24e Stronger grievance (Frappe lifecycle)
  → 24f Reports + executive packs
  → 24g Intelligence / ESG indicators + stronger AI

Geo first unlocks your existing location + socio-economic datasets as a selling proof, then stakeholders/engagements/commitments attach to place.

Packets

| Packet | Scope | Frontend | Frappe / data | Target |
| --- | --- | --- | --- | --- |
| 24a | Geo foundation | Types, mock SA tree, /app/geo, place picker fields | DocType / JSON ingest for wards + socio-econ keys | Done (ZA pack seeded) |
| 24b | Stakeholders | List/detail/create on Cloud | TL Stakeholder DocType + BFF | Done (Cloud SI) |
| 24c | Engagements | Capture hub + Cloud persistence | TL Engagement DocType + BFF | Done (Cloud SI) |
| 24d | Commitments | Register + status board on Cloud | TL Commitment DocType + BFF | Done (Cloud SI) |
| 24e | Stronger grievance | Status machine UI + verify/close | Incident workflow states on Cloud | Done (demo; Cloud stamps next) |
| 24f | Reports | Activity + Reports dashboards; monthly / executive / board packs; Owner desk grants | Pack access + evidence writer | Done |
| 24g | Intelligence / ESG | Indicator cards + AI briefs on live indicators | Indicator store + Grok briefs | Done (demo; Stats SA / Cloud next) |

Aggressive solo calendar: ~10–14 weeks to a demoable V002 core (mock+ingest OK). Faster if geo/socio-econ files land in week 1 and Frappe DocTypes are created in parallel on Cloud.

What you provide (unblocks speed)

Geo files (wards / municipalities / coordinates) — preferred GeoJSON or CSV with codes

Socio-economic indicators for SA (CSV: area code + metrics)

Priority municipality/wards for the first demo dataset (e.g. one metro + sample wards)

Drop files under data/geo/ (git-lfs or private store if large) and tell the agent path.

Public expectation copy (reuse)

Website / video:

“TrustLedger Version 001 is the live resolution desk. Version 002 adds the Stakeholder Intelligence core competitors miss — registry, engagements, commitments, South African geo & socio-economic depth, and executive ESG packs.”

Do not say: “Full ESIP / GIS editing / public portal available today.”